## Slide 1
HP Live Shopper
POC Project
Design
Proof
Build
OF
Test
Concept

## Slide 2: Welcome HPLS Team - Agenda
Introduction of Team Members
POC Objective
Main TimeLine / Modules
Architecture/Screen Flow Walkthrough (By Alicia)
Task/Group Assignment

## Slide 3: Objective
Design and Build an Mobile Application (HP Live Shopper) POC (start up few main modules) and target to launch the DEMO on coming Tech day (Mid September).
Practice on learning on new skill together – iterative and Incremental mode.

## Slide 4: Plan – Mile Stone
Plan/Design
Start – 1st May
End – 20th May
Develop/Build
Start – 16th May
End – 20th June
Test/Complete
Start – 23th June
End – 27th June

## Slide 5: Develop – Main Modules
Mobile
Back Office (Web)
Server (Web Services)
Database

## Slide 6: Tech Stacks
Mobile/Web
HTML5/CSS3/JQuery (Cordova)
AR (Metaio Libs) (Native Android/IOS)
Server
NodeJS
REST - JSON
Database
MongoDB

## Slide 7: Proposed Team Structure
Project Management/Tech Lead – Alicia, Tuck Wai
UX, Mobile/Web Frontend – albert, Jim, Sarah, James, Alicia
Server (Web services)/ DB – Jack, Ping Shian, Tuck Wai

## Slide 8: Major Tasks
Non Functional
  Setup Repo (GitHub) – Tuck Wai
  Development Environment setup (Sample) - All
Functional (DB -> Server(Jason webservices) -> mobile/web front end)
  Visual Search (2D) (Play Live Video, Product Search) * (1)
  Build Product (Search, List, Detail) * - (1)
  Web Admin – Report * (1)
  Geo Locator (Nearby Store(s)) * - (2)
  Text Recognition (Product Search)
  Barcode / QR
  Build Profile Management
  Promotion/Deal

## Slide 9: What Next
Next Team Meeting – tentative on 22/5/2014 2 PM – 3 PM